Part 1 — Trello Board Setup

Step 1: Rename & Create Lists

Delete or rename the current 3 lists. Your final board should have these 7 lists in order:

| Action | List Name |
| --- | --- |
| Rename "To Do" | Sprint 1 — EDA |
| Rename "Doing" | In Progress |
| Add new | Sprint 2 — Preprocessing |
| Add new | Sprint 3 — Modelling |
| Add new | Sprint 4 — Report |
| Add new | Sprint 5 — Visualization ⭐ Optional |
| Add new | In Review |
| Keep "Done" | Done ✓ |

Step 2: Create These 6 Labels

Label Color Guide

The palette has 6 rows × 5 columns. Here's exactly where to click for each:

Label 1 — T1 — Descriptive Analysis

Color: Medium Blue

Row 5, Column 1 (the solid medium blue square)

Why: Blue = data, analysis, information. The most "research" feeling color.

Label 2 — T2 — Preprocessing

Color: Bright Amber/Orange

Row 3, Column 3 (the bright warm orange)

Why: Orange = transformation, active processing. Data going through something.

Label 3 — T3 — Modelling

Color: Medium Green (the one with the checkmark ✓ already selected)

Row 2, Column 1

Why: Green = building, progress, the "main event" of the project. Also feels like "go".

Label 4 — T4 — Report Writing

Color: Medium Purple

Row 2, Column 5 (the medium purple)

Why: Purple = documentation, writing, academic work. Distinctly different from all others.

Label 5 — Blocked — Waiting on teammate

Color: Medium Red

Row 2, Column 4 (the medium red)

Why: Red = stop, blocked, cannot proceed. Universal meaning.

Label 6 — Team Lead Review

Color: Bright Yellow

Row 3, Column 2 (the bright yellow)

Why: Yellow = attention needed, review, flag. Stands out immediately on the board.

Visual Summary

| Label | Color | Position in palette |
| --- | --- | --- |
| T1 — Descriptive Analysis | Medium Blue | Row 5, Col 1 |
| T2 — Preprocessing | Bright Orange | Row 3, Col 3 |
| T3 — Modelling | Medium Green | Row 2, Col 1 |
| T4 — Report Writing | Medium Purple | Row 2, Col 5 |
| Blocked | Medium Red | Row 2, Col 4 |
| Team Lead Review | Bright Yellow | Row 3, Col 2 |

At a glance on the board, each color will immediately tell you what type of work a card is — blue=analysis, orange=cleaning, green=model, purple=writing, red=stuck, yellow=needs your attention as lead. Clean and logical throughout all 4 sprints.

Step 3: All Cards — Ready to Copy

Cards are grouped by sprint. Each goes into its sprint list. Move to "In Progress" when someone starts it.

Sprint 1 — EDA (Due: April 12)

Card 1

Title: [Shriya] Train.csv Core Audit Assign to: Shriya Label: T1 — Descriptive Analysis Due: April 12

Description: Audit the main training file (20 million rows of hourly meter readings). Your findings are the foundation of the entire project's descriptive analysis section.

Checklist — Tasks:

- Load train.csv with memory-optimized dtypes

- Report shape, date range, column types

- Count unique buildings and meter types

- Count zero readings and negative readings per meter

- Plot distribution of meter_reading (raw + log scale)

- Count how many buildings have each meter combination

- Write key findings in the Summary cell at the bottom of the notebook

Card 2

Title: [Wahid] Building Metadata Audit Assign to: Wahid Label: T1 — Descriptive Analysis Due: April 12

Description: Audit building_metadata.csv — 1449 buildings with type, size, year built, and floor count. Two columns have severe missing data that must be understood before preprocessing.

Checklist — Tasks:

- Load building_metadata.csv and report shape + dtypes

- Report missing values per column (count + %)

- Plot distribution of primary_use (16 building types)

- Plot distribution of square_feet (raw + log)

- Plot distribution of year_built (non-missing only)

- Count buildings per site_id (0–15)

- Write key findings in Summary cell

Card 3

Title: [Tanisha] Weather Data Audit Assign to: Tanisha Label: T2 — Preprocessing Due: April 12

Description: Audit both weather files (train + test). Weather directly drives energy consumption — temperature, humidity, cloud cover. Your job is to understand what's missing and where.

Checklist — Tasks:

- Load both weather files, compare date ranges and row counts

- Report missing % per column for both files side by side

- Confirm all 16 sites present in both files

- Check each site for timestamp gaps (missing hours)

- Plot air_temperature over time for 4 different sites

- Plot missing value heatmap using missingno library

- Write key findings in Summary cell

Card 4

Title: [You] Merge All Datasets + Validate Assign to: You (Zahra) Label: T2 — Preprocessing Due: April 12

Description: Merge train.csv + building_metadata + weather into one master table. This file is what everyone uses for modelling. Persons 5 and 6 cannot start until this card is Done.

Checklist — Tasks:

- Load all 5 files

- Check all building IDs in train exist in metadata

- Merge train + metadata on building_id

- Merge result + weather on site_id + timestamp

- Verify row count unchanged after each merge (must stay at 20,216,100)

- Check null counts after merge — report which columns gained nulls

- Repeat merge for test.csv + weather_test

- Save merged_train.csv and merged_test.csv to data_processed/

- Post in group chat when files are saved — unblocks Shivalika and Ayan

Card 5

Title: [Shivalika] Time Series Patterns Assign to: Shivalika Label: T1 — Descriptive Analysis Due: April 12 Note in description: Blocked until Zahra saves merged_train.csv

Description: Reveal temporal patterns in energy consumption — how does usage vary by hour, day, and month? These patterns directly inform which features to engineer in Sprint 2.

Checklist — Tasks:

- Load merged_train.csv (wait for Zahra's card to move to Done)

- Extract hour, day_of_week, month from timestamp

- Plot average reading by hour of day — per meter type

- Plot average reading by month — per meter type

- Plot average reading by day of week — weekday vs weekend

- Plot 3 example buildings' full 2016 timeline

- Create month × hour heatmap for electricity

- Write key findings in Summary cell

Card 6

Title: [Ayan] Anomaly & Data Quality Investigation Assign to: Ayan Label: T1 — Descriptive Analysis Due: April 12 Note in description: Blocked until Zahra saves merged_train. csv

Description: Find all data quality problems that would corrupt the model if left unfixed. Your anomaly report feeds directly into Sprint 2 cleaning decisions.

Checklist — Tasks:

- Load merged_train. csv (wait for Zahra's card to move to Done)

- Find buildings/meters with zero-reading streaks longer than 1 week (168 hours)

- Investigate Site 0 electricity readings Jan–May 2016 — plot and quantify the calibration gap

- Find extreme outliers (top 0.1% of readings) — list which buildings

- Find sudden jumps: readings >10x previous hour

- Save anomaly_report.csv to outputs/ folder

- Write key findings in Summary cell

Sprint 2 — Preprocessing (Due: April 26)

Card 7

Title: [Shriya] Time Features + Target Transformation Assign to: Shriya Label: T2 — Preprocessing Due: April 26

Description: Extract time-based features from the timestamp column and apply log transformation to the target variable. These are among the most impactful features for the model.

Checklist — Tasks:

- Extract: hour, day_of_week, month, day_of_year, season

- Create is_weekend flag (1 if Sat/Sun)

- Create is_business_hours flag (1 if hour 8–18 on weekday)

- Apply log1p to meter_reading → save as log_meter_reading column

- Plot before/after distribution to confirm transformation worked

- Apply to both merged_train.csv and merged_test.csv

- Save updated csv files

Card 8

Title: [Wahid] Fix Missing Building Features + Encode Categories Assign to: Wahid Label: T2 — Preprocessing Due: April 26

Description: Handle the severe missing data in year_built (53% missing) and floor_count (75% missing), then encode the primary_use text column into numbers for the model.

Checklist — Tasks:

- Impute year_built with median per primary_use group

- Create floor_count_missing flag (1=was missing)

- Impute floor_count with median per primary_use group

- Create building_age = 2016 - year_built

- Create log_square_feet = log1p(square_feet)

- One-hot encode primary_use (16 binary columns)

- Confirm 0 nulls remain in all building columns

- Apply to both train and test csvs

Card 9

Title: [Tanisha] Impute Weather + Engineer Weather Features Assign to: Tanisha Label: T2 — Preprocessing Due: April 26

Description: Fix all missing weather values using the right strategy per column, then create new features that better capture how weather affects energy demand.

Checklist — Tasks:

- Interpolate air_temperature and dew_temperature (linear, per site)

- Forward-fill cloud_coverage per site

- Fill precip_depth_1_hr with 0 + create precip_was_missing flag

- Rolling 24h median for sea_level_pressure and wind_direction

- Create relative_humidity from air_temp + dew_temp

- Create temp_diff_from_comfort = abs(air_temp - 21)

- Confirm 0 nulls in critical weather columns

- Apply to both weather_train and weather_test

Card 10

Title: [You] Final Clean Dataset + Train/Validation Split Assign to: You (Zahra) Label: T2 — Preprocessing Due: April 26

Description: Apply ALL cleaning decisions from Shriya, Wahid, Tanisha, and Ayan into one clean pipeline. Produce the final datasets everyone uses for modelling. Then design the time-based train/validation split.

Checklist — Tasks:

- Confirm Shriya (Card 7), Wahid (Card 8), Tanisha (Card 9), Ayan (Card 12) are Done

- Remove Site 0 electricity rows before 2016-05-20

- Remove building/meter pairs with zero streaks >168 hours

- Apply all feature engineering from all teammates

- Final null check — 0 nulls in any feature column

- Time-based split: train = Jan–Oct 2016, val = Nov–Dec 2016

- Save final_train.csv, final_val.csv, final_test.csv

- Post in group chat — unblocks Shivalika (Card 11) and Ayan (Card 12)

Card 11

Title: [Shivalika] Lag & Rolling Features Assign to: Shivalika Label: T2 — Preprocessing Due: April 26 Note: Blocked until Zahra saves final_train.csv

Description: Create lag and rolling features — these capture the building's recent history and are consistently the most powerful predictors in energy forecasting.

Checklist — Tasks:

- Sort by building_id, meter, timestamp before computing lags

- Create lag_24h = reading 24 hours ago per building/meter

- Create lag_168h = reading 1 week ago per building/meter

- Create rolling_mean_24h = rolling 24h average

- Create rolling_std_24h = rolling 24h standard deviation

- Verify no lookahead bias (shift before rolling)

- Handle NaN rows at start of each building's series

- Save updated csvs

Card 12

Title: [Ayan] Baseline Model + Evaluation Framework Assign to: Ayan Label: T3 — Modelling Due: April 26

Description: Build the shared evaluation metric everyone uses, then create a simple baseline model. Every model in Sprint 3 must beat this baseline — if it doesn't, something is wrong.

Checklist — Tasks:

- Create shared/metrics.py with rmsle() function

- Build median baseline: predict median per (building_id, meter, hour, day_of_week)

- Evaluate baseline on validation set — compute RMSLE per meter type + overall

- Plot: actual vs predicted for 3 sample buildings

- Record baseline RMSLE in a results table (this is the benchmark to beat)

- Share metrics.py with team — everyone imports this same function

Sprint 3 — Modelling (Due: May 3)

Card 13

Title: [Shivalika] Train LightGBM Model Assign to: Shivalika Label: T3 — Modelling Due: May 3

Description: Train the main prediction model. LightGBM is the industry-standard choice for tabular energy prediction and was used by top entries in the original ASHRAE competition.

Checklist — Tasks:

- Define final feature list (all engineered columns — no timestamp, no row_id)

- Train LightGBM on final_train, predict on final_val

- Use log_meter_reading as target, reverse with expm1() for evaluation

- Compute RMSLE using Ayan's metrics.py — overall + per meter type

- Plot feature importances — which features does the model rely on most?

- Try at least 2 hyperparameter settings — compare RMSLE

- Save trained model to outputs/lightgbm_model.pkl

- Share RMSLE score with Ayan for comparison table

Card 14

Title: [Ayan] Train Random Forest + Build Comparison Table Assign to: Ayan Label: T3 — Modelling Due: May 3

Description: Train the comparison model (Random Forest) and compile the final comparison table showing all three models side by side.

Checklist — Tasks:

- Train RandomForestRegressor — use sample if RAM is an issue (2M rows)

- Try max_depth = 10 and 20 — compare RMSLE

- Evaluate on validation set — RMSLE per meter type + overall

- Build comparison table: Baseline vs Random Forest vs LightGBM

- Save comparison_table.csv to outputs/

- Save trained model to outputs/rf_model.pkl

Card 15

Title: [Shriya] Support Sprint 3 + Verify Results Assign to: Shriya Label: T3 — Modelling Due: May 3

Description: Review model results, verify the evaluation is correct, and create the predicted vs actual scatter plots used in the report.

Checklist — Tasks:

- Verify Ayan's RMSLE function gives the same result when applied to both models

- Plot predicted vs actual scatter plot for LightGBM (sample 5000 points)

- Plot RMSLE per meter type as bar chart (both models side by side)

- Flag any suspicious results to the group

Card 16

Title: [Wahid] Support Sprint 3 + Document Feature List Assign to: Wahid Label: T3 — Modelling Due: May 3

Description: Produce a clean, final documented list of every feature fed into the model — needed for the report's implementation section.

Checklist — Tasks:

- List all features used in training with: column name, what it represents, where it came from

- Mark which features came from raw data vs were engineered

- Note which features LightGBM ranked most important

- Format as a table — ready to paste into the report

Card 17

Title: [Tanisha] Literature Review Research Assign to: Tanisha Label: T4 — Report Writing Due: May 3

Description: Find and read 6–8 published papers on building energy prediction with machine learning. This feeds directly into the T2-2 Literature Review section.

Checklist — Tasks:

- Search Google Scholar: "building energy prediction machine learning", "ASHRAE energy forecasting"

- Find at least 6 papers published after 2018

- For each paper note: method, dataset size, key metric, one strength, one weakness

- Identify which methods overlap with our approach (gradient boosting, feature engineering)

- Note papers that justify our choice of LightGBM over deep learning

Card 18

Title: [You] Review All Sprint 3 Results + Team Coordination Assign to: You (Zahra) Label: Team Lead Review Due: May 3

Description: As team lead, review all Sprint 3 outputs before report writing begins. Make sure all models are evaluated correctly and the comparison table is ready.

Checklist — Tasks:

- Confirm Shivalika's LightGBM notebook ran fully and RMSLE is recorded

- Confirm Ayan's comparison table is complete

- Confirm Shriya's plots are saved in outputs/

- Confirm Wahid's feature table is ready

- Confirm Tanisha has her 6+ papers noted

- Green-light team to start Sprint 4

Sprint 4 — Report Writing (Due: May 17)

Card 19

Title: [Shriya] Write T1-1: Dataset Overview Section Assign to: Shriya Label: T4 — Report Writing Due: May 17

Description: Write the dataset description part of the Descriptive Analysis section. 300–400 words. Every figure must have a caption.

Checklist — Tasks:

- Write 300–400 words: what the dataset is, source, date range, target variable

- Include summary statistics table (rows, columns, date ranges per file)

- Include meter distribution plot from Sprint 1

- Include log1p distribution plot

- Submit Google Doc draft to group for review

Card 20

Title: [Wahid] Write T1-1: Building Characteristics Section Assign to: Wahid Label: T4 — Report Writing Due: May 17

Description: Write the building features part of the Descriptive Analysis section. 250–350 words.

Checklist — Tasks:

- Write 250–350 words: building types, size range, age distribution, geographic spread

- Include primary_use bar chart

- Include square_feet distribution plot

- Mention and justify missing data decisions made in Sprint 2

- Submit draft to group

Card 21

Title: [Tanisha] Write T2-2: Literature Review Assign to: Tanisha Label: T4 — Report Writing Due: May 17

Description: Write the Literature Review section. 400–500 words. Compare papers — don't just summarise them one by one.

Checklist — Tasks:

- Write 400–500 words comparing at least 4 papers

- Discuss: what methods are most common? Do papers use deep learning or traditional ML?

- Write a paragraph justifying our LightGBM + RF approach relative to the literature

- Include Harvard-format references list

- Submit draft to group

Card 22

Title: [You] Write T2-1: Preprocessing Section Assign to: You (Zahra) Label: T4 — Report Writing Due: May 17

Description: Write the full preprocessing section. You're the best person for this — you applied every decision. 400–500 words + decisions table.

Checklist — Tasks:

- Write 400–500 words documenting every preprocessing step

- Include a table: column → issue → solution → justification

- Describe the train/val split strategy and why time-based is essential

- State how many rows were removed and why this is acceptable

- Submit draft to group

Card 23

Title: [Shivalika] Write T3-2: Results Section Assign to: Shivalika Label: T4 — Report Writing Due: May 17

Description: Write the Results section documenting LightGBM performance. 250–350 words.

Checklist — Tasks:

- Write 250–350 words: report RMSLE scores overall and per meter type

- Include the model comparison table

- Include feature importance plot

- Include predicted vs actual scatter plot

- Discuss: which meter type was hardest to predict and why?

- Submit draft to group

Card 24

Title: [Ayan] Write T3-1: Implementation Section Assign to: Ayan Label: T4 — Report Writing Due: May 17

Description: Write the model implementation section — the biggest single section (15% of marks). 500–600 words.

Checklist — Tasks:

- Write 500–600 words: full feature set, model choices, why LightGBM + RF over alternatives

- Cite Tanisha's literature review papers to justify choices

- Include the model comparison table

- Describe training setup: loss function, metric, train/val split

- Describe hyperparameter tuning decisions

- Submit draft to group

New Cards to Add (Cards 25–31)

Sprint 4 — Report (4 missing cards)

Card 25

Title: [Shivalika + Ayan] Write T1-2: Result Analysis Assign to: Shivalika + Ayan Label: T4 — Report Writing Due: May 8

Description: T1-2 is worth 10% of the group mark. This is not just reporting numbers — it's critically analysing WHY the model performed the way it did. Write this together after seeing the Sprint 3 results. 📋 Share drafts in #general on Discord

Checklist — Tasks:

- Write 300–400 words analysing model performance per meter type

- Explain WHY electricity was easier to predict than steam

- Discuss the impact of the Site 0 anomaly removal on results

- Discuss where lag features helped most

- Compare to baseline — how much did the real model improve?

- Submit draft to Zahra for final edit

Card 26

Title: [Zahra] Final Report Edit + T4 Coherence Check Assign to: Zahra Label: T4 — Report Writing Due: May 12

Description: T4 (report coherence) is worth 20% — the single biggest component. Your job is to take all 7 sections from teammates and make the report read as one coherent document, not 6 separate pieces. 📋 Collect all sections in Discord #general before editing

Checklist — Tasks:

- Collect all section drafts from all teammates

- Check total word count stays under 4500 words

- Check total page count stays under 10 pages

- Make sure all figures have numbered captions (Figure 1, Figure 2...)

- Make sure all sections reference each other (e.g. "as shown in Section 2...")

- Check all references are in Harvard format and consistent

- Fix any inconsistencies in terminology across sections

- Add front page: group number, project title, supervisor, word count, all student IDs

- Export as PDF and share for final group review

Card 27

Title: [Zahra] Build Final Submission Package Assign to: Zahra Label: T4 — Report Writing Due: May 14

Description: The submission requires a report PDF AND a code ZIP with a README. This card ensures the code actually runs end-to-end before submission. 📋 All notebooks must be in the Google Colab shared folder before this card starts

Checklist — Tasks:

- Collect all notebooks from the Google Drive shared folder

- Write README.md: how to run the code, what each notebook does, file structure

- Test: run Person 4 notebook from scratch — does it produce the csv files?

- Test: run Person 5 LightGBM notebook — does it load and predict?

- ZIP all code files (exclude raw CSVs — too large)

- Final PDF report ready

- Submit both files before deadline

Card 28

Title: [Everyone] Individual Peer Assessment + Self-Reflection (Part 2) Assign to: All 6 members Label: T4 — Report Writing Due: May 16

Description: Part 2 is worth 20% of YOUR individual mark. Each person submits this separately. Do NOT copy each other's reflections. Use Appendix D from the project folder as your template. 📋 This is individual — do not share your draft in Discord

Checklist — Tasks:

- Write self-reflection (up to 300 words): what did you contribute? what did you learn?

- Write peer assessment for each of your 5 teammates (up to 150 words each)

- Distribute your 20 marks across teammates based on their contribution

- Fill in Appendix D template (in the !Project folder)

- Export as PDF

- Submit individually on Learning Central — NOT as a group

Sprint 5 — Visualization (3 optional cards)

Card 29

Title: [Shivalika] Interactive Predictions Dashboard Assign to: Shivalika Label: Sprint 5 — Visualization Due: May 16

Description: Build an interactive Streamlit app where you can select a building and see its predicted vs actual energy consumption over time. Optional but impressive for the report. 📋 Share code in #codes on Discord

Checklist — Tasks:

- Install Streamlit: pip install streamlit

- Build sidebar: dropdown to select building_id and meter type

- Plot: predicted vs actual time series for selected building

- Show model RMSLE for selected building

- Screenshot 3 interesting buildings for the report

- Save app.py to Google Drive shared folder

Card 30

Title: [Ayan] Geographic Site Map + Error Analysis Assign to: Ayan Label: Sprint 5 — Visualization Due: May 16

Description: Visualise where the 16 sites are geographically and where the model struggles most. This is powerful context for the result analysis section. 📋 Share outputs in #codes on Discord

Checklist — Tasks:

- Install plotly: pip install plotly

- Map the 16 sites using plotly (we don't have lat/lon — look them up or approximate)

- Color each site by average RMSLE — shows where model is worst

- Bar chart: RMSLE per site, sorted worst to best

- Identify: which site has most missing weather data AND worst RMSLE? (correlation?)

- Save all plots to outputs/ folder

Card 31

Title: [Wahid + Shriya] SHAP Feature Importance Visualization Assign to: Wahid + Shriya Label: Sprint 5 — Visualization Due: May 16

Description: SHAP (SHapley Additive exPlanations) shows not just which features matter most, but HOW they push predictions up or down. More insightful than the default LightGBM importance plot. 📋 Share code in #codes on Discord

Checklist — Tasks:

- Install SHAP: pip install shap

- Compute SHAP values for the LightGBM model on a 10K row sample

- Plot SHAP summary plot (beeswarm) — shows feature impact direction

- Plot SHAP for one specific building — explains that individual prediction

- Save plots to outputs/ folder

Sprint 1 & 2 (everything by April 1)

| Card | Person | Task | Due |
| --- | --- | --- | --- |
| 4 | Zahra | Merge All Datasets | March 30 — morning |
| 1 | Shriya | Train.csv Core Audit | March 30 |
| 2 | Wahid | Building Metadata Audit | March 30 |
| 3 | Tanisha | Weather Data Audit | March 30 |
| 5 | Shivalika | Time Series Patterns | March 31 |
| 6 | Ayan | Anomaly Investigation | March 31 |
| 7 | Shriya | Time Features + Target Transform | March 31 |
| 8 | Wahid | Fix Missing Features + Encode | March 31 |
| 9 | Tanisha | Impute Weather + Engineer Features | March 31 |
| 12 | Ayan | Baseline Model + Evaluation Framework | March 31 |
| 10 | Zahra | Final Clean Dataset + Train/Val Split | April 1 — morning |
| 11 | Shivalika | Lag & Rolling Features | April 1 — afternoon |

Sprint 3 — Modelling

| Card | Person | Task | Due |
| --- | --- | --- | --- |
| 13 | Shivalika | Train LightGBM Model | April 23 |
| 14 | Ayan | Train Random Forest + Comparison Table | April 23 |
| 15 | Shriya | Support Sprint 3 + Verify Results | April 23 |
| 16 | Wahid | Document Full Feature List | April 23 |
| 17 | Tanisha | Literature Review Research | April 23 |
| 18 | Zahra | Sprint 3 Review + Green-light Report | April 25 |

Sprint 4 — Report

| Card | Person | Task | Due |
| --- | --- | --- | --- |
| 19 | Shriya | Write T1-1: Dataset Overview | May 8 |
| 20 | Wahid | Write T1-1: Building Characteristics | May 8 |
| 21 | Tanisha | Write T2-2: Literature Review | May 8 |
| 22 | Zahra | Write T2-1: Preprocessing Section | May 8 |
| 23 | Shivalika | Write T3-2: Results Section | May 8 |
| 24 | Ayan | Write T3-1: Implementation Section | May 8 |
| 25 | Shivalika + Ayan | Write T1-2: Result Analysis | May 8 |
| 26 | Zahra | Final Report Edit + T4 Coherence | May 12 |
| 27 | Zahra | Final Submission Package (ZIP + README) | May 14 |
| 28 | Everyone | Individual Peer Assessment (Part 2) | May 16 |

Sprint 5 — Visualization (Optional)

| Card | Person | Task | Due |
| --- | --- | --- | --- |
| 29 | Shivalika | Interactive Predictions Dashboard | May 16 |
| 30 | Ayan | Geographic Site Map + Error Analysis | May 16 |
| 31 | Wahid + Shriya | SHAP Feature Importance Visualization | May 16 |